# QMedLeafNet - Project Status Report

May 14, 2026

# 1. PHASE 2 SUMMARY

Phase 2 focuses on building and validating parameter-matched classical baseline models using frozen deep learning backbones extracted from Phase 1 data. This phase establishes performance benchmarks against which future quantum-classical hybrid models will be compared.

## Key Accomplishments

Successfully installed all Phase 2 dependencies (PyTorch 2.3.0+, torchvision 0.18.0, scikit-learn 1.6.1)

Implemented and validated MobileNetV3-Small backbone feature extraction on Phase 1 splits

Designed and implemented 4 parameter-matched classical heads: Logistic Regression (36,351 params), SVM with RBF kernel (36,351 params), SVM with Linear kernel (36,351 params), Dense MLP neural network (41,023 params)

Created preprocessing pipeline: aspect-ratio preserving resize → 224×224 padding → ImageNet normalization

Developed end-to-end training infrastructure with metric computation (accuracy, F1-score, precision, recall)

Validated backbone sanity check on 10 sample images from Phase 1 splits

Generated comprehensive documentation with command references and troubleshooting guides

## Technical Specifications

Input: Phase 1 background-removed medicinal plant leaf images (1440×1080 resolution)

Processing: Resize with aspect-ratio preservation to 224×224 with zero-padding

Feature Extraction: Frozen MobileNetV3-Small producing 576-dimensional feature vectors

Classification: 63-class output layer (9 plant conditions × 7 medicinal species)

5-fold cross-validation: Leakage-free splits with no parent plant overlap between folds

Current Status: READY FOR EXECUTION

All Phase 2 infrastructure components are implemented, validated, integrated, and prepared for full-scale training experiments across all 5 folds.

# 2. FULL PROJECT STATUS TO DATE

QMedLeafNet is a hybrid quantum-classical deep learning system designed for automated medicinal plant health detection. The project has progressed through Phase 1 (Data Foundation) and into Phase 2 (Classical Baseline Training).

## PHASE 1 - DATA FOUNDATION (COMPLETED)

The foundation phase established a robust, audited dataset of 25,962 indexed medicinal plant leaf images across 7 species and 9 distinct health conditions.

### Data Specifications

Total Indexed Images: 25,962 (1,981 original + 23,981 augmented via rotation and flipping)

Species Covered: 7 medicinal plants (Aloe Vera, Azadirachta Indica, Centella Asiatica, Hibiscus Rosa Sinensis, Kalanchoe Pinnata, Mikania Micrantha, Murraya Koenigii)

Health Conditions: 9 classes (Healthy, Disease, Chlorotic, Insects, Mild Disease, Dried, Young Healthy, Mature Healthy)

Original Image Resolution: 1440×1080 pixels, background removed for clarity

Data Splits: 5-fold cross-validation with zero parent leakage (307 unique test plants, 1,674 unique development plants)

Master Manifest: Complete audit trail with image paths, conditions, species, augmentation flags, checksums

### Data Quality Assurance

Zero parent leakage: No plant parent appears in multiple folds

Checksum verification: All original files verified for integrity

Label ontology: Hierarchical species-condition mapping (63 unique label combinations)

Split validation: Balanced fold distributions with stratification

Metadata extraction: Complete parent plant mapping and condition distributions

### Deliverables from Phase 1

25,962 indexed and verified images

Master manifest (manifests/master_manifest.csv) with complete metadata

5-fold split manifests (manifests/splits_v1/) for cross-validation

Label ontology (reports/label_ontology.json)

Parent leaf mapping (reports/parent_leaf_mapping.json)

Data audit report (reports/data_audit.json)

Checksum verification records

## PHASE 2 - CLASSICAL BASELINE TRAINING (IN PROGRESS)

Phase 2 establishes performance baselines using parameter-matched classical machine learning heads on frozen deep learning backbones.

### Completed Components

Preprocessing Pipeline: Aspect-ratio preserving resize, center padding to 224×224, ImageNet normalization, validated on real Phase 1 images

Backbone Infrastructure: MobileNetV3-Small pretrained feature extractor (927,008 frozen parameters), support for alternative backbones

Classical Heads (Parameter-Matched): LR (36,351 params), SVM-RBF (36,351 params), SVM-Linear (36,351 params), Dense MLP (41,023 params)

Training Infrastructure: Feature extraction, training runners, evaluation pipeline with metric computation

Validation & Testing: Backbone sanity check PASSED, feature extraction validated, CLI functionality verified

Dependencies: PyTorch 2.3.0+, torchvision 0.18.0, scikit-learn 1.6.1, all installed and verified

### Project File Structure

src/ directory contains utils/preprocessing.py, models/classical_heads.py and phase2_backbones.py, tools/train_backbone_sanity.py and train_classical_baseline.py

data/ directory contains raw and processed datasets with 7 species × 9 conditions

manifests/ directory contains master_manifest.csv and 5-fold split CSVs

reports/ directory contains label ontology, parent mapping, and Phase 2 results

### Documentation Delivered

README.md: Project overview with Phase 2 quick start

PHASE_1_SUMMARY.md: Phase 1 deliverables and data specifications

PHASE_2_STATUS.md: Detailed Phase 2 architecture and validation checklist

PHASE_2_QUICK_REFERENCE.md: Command reference and troubleshooting

EXECUTION_READY.md: Deployment checklist and status

Overall Project Status: 60% Complete

Phase 1 (Data Foundation): 100% Complete

Phase 2 (Classical Baselines): 85% Complete (infrastructure ready, full training pending)

# 3. NEXT STEPS AND REQUIREMENTS

The following sequential milestones outline the remaining work required to complete Phase 2 and progress toward Phase 3 quantum integration.

## IMMEDIATE NEXT STEPS (PHASE 2 CONTINUATION)

### Step 1: Proof-of-Concept Training - Fold 0 Validation

Objective: Execute classical baseline training on a single fold to validate the complete end-to-end pipeline before committing to full-scale experiments.

Execution Command: python src/tools/train_classical_baseline.py --data-dir . --backbone mobilenet_v3_small --fold 0

#### Requirements

GPU with CUDA 11.8+ (recommended) or CPU fallback (slower)

Disk space: ~5GB for feature cache and results

Time estimate: 45-60 minutes on GPU, ~90 minutes on CPU

RAM: Minimum 8GB, 16GB+ recommended

#### Expected Output

Console: Progress bars for feature extraction, training metrics table

File: reports/classical_baseline_fold0.json containing metrics

Acceptance criteria: All 4 heads train successfully, accuracy exceeds random baseline (1.6%)

### Step 2: Full 5-Fold Cross-Validation Experiment

Objective: Execute complete classical baseline training across all 5 folds to establish reproducible performance benchmarks.

Execution Command: Execute training loop for all folds 0-4

#### Requirements

GPU with CUDA 11.8+ (strongly recommended)

Disk space: ~25GB total (5 folds × feature cache + results)

Time estimate: 4-5 hours on GPU, 7-8 hours on CPU

Continuous power and stable network connection

### Step 3: Results Analysis and Benchmarking

Objective: Analyze classical baseline results to identify best-performing head and establish performance ceiling for quantum integration.

#### Analysis Tasks

Compute cross-fold statistics with mean and standard deviation

Identify best-performing head architecture

Generate comparison table: Classical heads vs random/majority class baselines

Analyze per-species performance to identify challenging cases

Document computational costs and inference speed

## PHASE 3 PREPARATION - QUANTUM INTEGRATION (SCHEDULED AFTER PHASE 2)

Objective: Design and implement hybrid quantum-classical heads to be benchmarked against Phase 2 classical baselines.

### Requirements for Phase 3

Quantum computing framework: Qiskit 0.39+ or similar

Quantum simulator: Qiskit Aer for local development

Quantum hardware access: Optional (IBM Quantum, Azure Quantum, or local simulator)

Hardware: Standard GPU machine (Phase 2 validated setup)

### Phase 3 Milestones

Quantum embedding layer design (parameterized quantum circuits)

Hybrid head implementation (classical input projection + quantum circuit + classical decoder)

Training infrastructure (variational optimization of quantum parameters)

Benchmarking vs Phase 2 classical baselines

Parameter efficiency analysis (quantum vs classical parameter counts)

## RESOURCE REQUIREMENTS FOR COMPLETION

### Hardware

GPU: NVIDIA RTX 3060+ (6GB) or similar, or CPU-only (slower)

Memory: 16GB RAM minimum, 32GB recommended

Storage: 50GB total (dataset already 30GB, plus caches and models)

Network: Stable internet for dependency downloads

### Time Budget

Phase 2 proof-of-concept (fold 0): 1-2 hours

Phase 2 full experiment (5 folds): 5-8 hours

Phase 2 analysis: 2-4 hours

Phase 3 quantum implementation: 20-40 hours

Total to completion: 30-50 hours

## RISKS AND MITIGATION

Risk: GPU memory exhaustion during feature extraction - Mitigation: Reduce batch size or use CPU-GPU hybrid processing - Impact: Low

Risk: scikit-learn solver convergence on multiclass - Mitigation: Use alternative solvers, increase max_iter - Impact: Low

Risk: Slow CPU-only training - Mitigation: Use GPU or run folds in parallel - Impact: Medium

Risk: Quantum simulator not available in Phase 3 - Mitigation: Use local simulator for development - Impact: Medium